# Deployment Checklist - Budget Sync System

## Pre-Deployment

### Database

- ☐ Run Prisma migrations: npx prisma migrate deploy

- ☐ Verify schema: Budget, BudgetUtilization, ImportHistory, BudgetDataSourceConfig tables exist

- ☐ Set up database backups

- ☐ Configure connection pooling (recommend: 10-20 connections)

### Environment Variables

- ☐ DATABASE_URL - PostgreSQL connection string

- ☐ NEXTAUTH_SECRET - Authentication secret

- ☐ NEXTAUTH_URL - Application URL

- ☐ AWS_ACCESS_KEY_ID - (if using S3)

- ☐ AWS_SECRET_ACCESS_KEY - (if using S3)

- ☐ GOOGLE_CLIENT_ID - (if using Google Sheets)

- ☐ GOOGLE_CLIENT_SECRET - (if using Google Sheets)

### Dependencies

- ☐ npm install - Install all dependencies

- ☐ Verify ssh2-sftp-client@12.0.1 installed

- ☐ Verify xlsx@0.18.5 installed

- ☐ Verify prisma and @prisma/client versions match

### File Storage

- ☐ Create directory: /tmp/spendflo-budget-imports (or custom path)

- ☐ Set write permissions: chmod 755 /tmp/spendflo-budget-imports

- ☐ Configure cleanup cron job (7-day retention recommended)

## Deployment

### Build

- ☐ npm run build - Build Next.js app

- ☐ Verify build succeeds with no errors

- ☐ Test production build locally: npm start

### Deploy to Environment

- ☐ Deploy application code

- ☐ Restart application server

- ☐ Verify health endpoint responds

- ☐ Check application logs for errors

### Smoke Tests

- ☐ Open: https://your-domain.com

- ☐ Navigate to: /fpa/import

- ☐ Upload test file: test-data/1_standard_format.csv

- ☐ Verify import completes successfully

- ☐ Check database: SELECT COUNT(*) FROM "Budget"

## Post-Deployment Validation

### Feature Tests

- ☐ File Upload: Upload Excel/CSV file works

- ☐ AI Mapping: Column detection works

- ☐ Import: Data saves to database

- ☐ Budget Check API: /api/budget/check returns correct response

- ☐ Import History: /api/imports/history shows imports

- ☐ Dashboard: Budget list displays correctly

### File Type Detection

- ☐ Upload budget file - should proceed normally

- ☐ Upload test-data/payroll_sample.csv - should show warning

- ☐ Verify warning dialog appears

- ☐ Test “Cancel” button works

- ☐ Test “Continue Anyway” works

### Performance

- ☐ Import 100 rows - should complete < 5 seconds

- ☐ Import 1000 rows - should complete < 30 seconds

- ☐ Budget check API - should respond < 100ms

- ☐ Dashboard load - should display < 2 seconds

### Security

- ☐ Authentication required for all endpoints

- ☐ File upload size limit enforced (recommend: 10MB)

- ☐ SQL injection protection verified

- ☐ XSS protection verified

- ☐ CSRF tokens working

## Customer Onboarding Setup

### For Each New Customer

#### 1. Database Setup

- ☐ Customer record created in database

- ☐ User accounts created

- ☐ Roles assigned (admin, viewer, etc.)

#### 2. SFTP Configuration (if needed)

INSERT INTO "BudgetDataSourceConfig" (
  "customerId",
  "sourceType",
  "config",
  "schedule",
  "isActive"
) VALUES (
  '<customer_id>',
  'sftp',
  '{"host": "customer-sftp.com", "port": 22, "username": "spendflo", "password": "***", "remotePath": "/budgets/", "filePattern": "*.csv"}',
  '0 2 * * *',  -- Daily at 2am
  true
);

#### 3. Google Sheets Configuration (if needed)

- ☐ Customer authorizes Google Sheets access

- ☐ OAuth tokens stored securely

- ☐ Test connection works

#### 4. Test Import

- ☐ Import sample customer data

- ☐ Verify data quality

- ☐ Validate budget calculations

- ☐ Check dashboard displays correctly

## Monitoring Setup

### Logs to Monitor

- ☐ Import success/failure rates

- ☐ File type detection warnings

- ☐ Budget check API response times

- ☐ SFTP connection failures

- ☐ Database query performance

### Alerts to Configure

- ☐ Import failure rate > 10%

- ☐ API response time > 1 second

- ☐ File type warnings > 50% of uploads

- ☐ SFTP connection failures

- ☐ Database connection pool exhausted

### Metrics to Track

- ☐ Imports per day

- ☐ Average import time

- ☐ File types uploaded (budget vs non-budget)

- ☐ Budget check API calls per day

- ☐ Active customers using feature

## Rollback Plan

### If Deployment Fails

- Immediate Actions

  - ☐ Revert to previous version

  - ☐ Verify application starts

  - ☐ Check database integrity

  - ☐ Notify stakeholders

- Database Rollback

  - ☐ Restore database backup (if migrations ran)

  - ☐ Or: npx prisma migrate resolve --rolled-back <migration_name>

- Communication

  - ☐ Update status page

  - ☐ Notify customers (if they were using feature)

  - ☐ Internal team notification

## Success Criteria

### Must Pass Before Going Live

- ☒ All automated tests pass (4/4 file detection, 3/3 budget check)

- ☐ Manual smoke tests pass

- ☐ Performance benchmarks met

- ☐ Security audit passed

- ☐ Documentation complete

### Nice to Have

- ☐ SFTP tested with real customer server

- ☐ S3 integration tested

- ☐ Google Sheets tested with 1000+ rows

- ☐ Load testing with concurrent users

## Documentation Verification

- ☐ CTO briefing document ready

- ☐ Engineering integration guide ready

- ☐ Customer-facing team guide ready

- ☐ API documentation updated

- ☐ Support runbook created

## Final Sign-Off

- ☐ Engineering Lead approval

- ☐ Security review complete

- ☐ CTO approval

- ☐ Product Manager approval

- ☐ Ready for production deployment

## Emergency Contacts

Engineering: - On-call engineer: [Contact info] - Backup: [Contact info]

Database: - DBA contact: [Contact info]

Infrastructure: - DevOps lead: [Contact info]

## Deployment Date

Target Date: _______________ Deployed By: _______________ Deployment Time: _______________ Rollback Deadline: _______________ (recommend: 2 hours post-deployment)

## Post-Deployment Review

24 Hours After Deployment: - [ ] Review error logs - [ ] Check monitoring dashboards - [ ] Verify no customer complaints - [ ] Review performance metrics

1 Week After Deployment: - [ ] Success metrics review - [ ] Customer feedback collected - [ ] Performance optimization identified - [ ] Lessons learned documented