# Product Requirements Document: Budget Sync System

Product: Budget Import & Validation System Version: 1.0 Date: February 5, 2026 Owner: Product Team Status: Ready for Launch

## Problem Statement

### Current Pain Points

For Customers: - Finance teams spend 2-4 hours manually entering budget data into SpendFlo - Manual data entry leads to ~15% error rate in budget imports - No way to automate budget updates - requires monthly manual work - Wrong file uploads (payroll, expenses) cause data corruption - No validation until data is already imported

For SpendFlo: - High support burden for budget setup (30% of implementation tickets) - Manual data entry blocks faster time-to-value - Lost enterprise deals requiring SFTP/S3 integration - Customer frustration during onboarding phase

Business Impact: - Longer sales cycles due to painful onboarding - Higher implementation costs - Increased churn risk in first 90 days - Support team overhead

## Why This Matters

### Strategic Importance

Customer Experience: - Reduce onboarding friction by 95% (4 hours → 10 minutes) - Enable self-service budget management - Eliminate data entry errors

Revenue Impact: - Faster time-to-value → reduced churn - Enterprise readiness → unlock $500K+ deals - Competitive differentiation vs Coupa, Procurify, Zip

Operational Efficiency: - Reduce support tickets by ~30% - Enable CS team to handle 3x more implementations - Automated workflows reduce manual intervention

### Success Metrics

| Metric | Current | Target | Impact |
| --- | --- | --- | --- |
| Budget setup time | 2-4 hours | 5-10 min | 95% reduction |
| Import error rate | ~15% | <2% | 87% improvement |
| Support tickets | 30% of impl | <10% of impl | 67% reduction |
| SFTP customers | 0% | 20% | Enterprise adoption |
| Time-to-value | 2+ weeks | 1 week | 50% faster |

## User Stories

### Finance Manager (Primary User)

“As a Finance Manager, I want to upload my budget Excel file and have it automatically imported, so I don’t waste hours on manual data entry.”

Acceptance Criteria: - Upload Excel/CSV file via web interface - System auto-maps columns (no manual mapping needed) - Import completes in <30 seconds - View imported budgets immediately in dashboard

### FP&A Director (Automation User)

“As an FP&A Director, I want budgets to sync automatically from our SFTP server, so we always have up-to-date data without manual work.”

Acceptance Criteria: - Configure SFTP/S3 credentials once - System pulls new files daily (scheduled) - Email notification on successful import - Audit trail of all automated imports

### IT Administrator (Integration User)

“As an IT Admin, I want to connect our S3 bucket to SpendFlo, so budget data flows automatically from our ERP system.”

Acceptance Criteria: - Secure credential storage - Test connection before going live - Clear error messages for troubleshooting - No impact on existing infrastructure

### Procurement Manager (Consumer)

“As a Procurement Manager, I want to check budget availability instantly during purchase approvals, so I can approve low-risk purchases automatically.”

Acceptance Criteria: - Real-time budget check API (<100ms) - Auto-approve requests under threshold - Clear messaging when budget unavailable - Track pending requests to prevent overspending

## Solution Overview

### How It Works

┌─────────────────────────────────────────────────────────────┐
│                     1. Budget Input                          │
│  • Upload Excel/CSV manually                                 │
│  • SFTP server (automated pull)                              │
│  • S3 bucket (automated pull)                                │
│  • Google Sheets (live sync)                                 │
└────────────────────┬────────────────────────────────────────┘
                     │
┌────────────────────▼────────────────────────────────────────┐
│                  2. AI Analysis                              │
│  • Auto-detect column mappings (fuzzy matching)             │
│  • Identify file type (budget vs payroll vs expenses)       │
│  • Validate data quality                                     │
│  • Show confidence scores & warnings                         │
└────────────────────┬────────────────────────────────────────┘
                     │
┌────────────────────▼────────────────────────────────────────┐
│              3. User Confirmation                            │
│  • Review detected mappings                                  │
│  • Confirm file type (if warning)                           │
│  • Adjust manually if needed                                 │
│  • Click "Import"                                            │
└────────────────────┬────────────────────────────────────────┘
                     │
┌────────────────────▼────────────────────────────────────────┐
│               4. Database Import                             │
│  • Transaction-safe bulk insert                             │
│  • Create/update budgets                                     │
│  • Initialize utilization tracking                           │
│  • Log import history (audit trail)                          │
└────────────────────┬────────────────────────────────────────┘
                     │
┌────────────────────▼────────────────────────────────────────┐
│            5. Real-Time Validation                           │
│  • Budget check API for workflows                            │
│  • Auto-approve if under threshold                           │
│  • Route to FP&A if over threshold                           │
│  • Reject if no budget available                             │
└──────────────────────────────────────────────────────────────┘

## Key Features

### 1. Smart File Upload ✨

What: - Upload Excel or CSV files via drag-and-drop - AI automatically detects and maps columns - Handles variations in column names (typos, abbreviations)

Why: - Eliminates manual column mapping (saves 15 minutes per import) - Reduces errors from wrong mappings - Works with any budget file format

Example:

User's file has: "Dept", "Budget Amt", "FY Period"
System maps to: Department, Budgeted Amount, Fiscal Period
No manual mapping needed ✓

### 2. Wrong File Detection 🛡️

What: - Detects when user uploads payroll, expenses, or invoices - Shows confidence score and detected keywords - Asks user to confirm before proceeding

Why: - Prevents costly data corruption - Saves support tickets from wrong uploads - Builds user trust in system intelligence

Example:

⚠️ WARNING: This looks like a PAYROLL file, not a budget file!
Detected keywords: salary, employee, gross pay
Confidence: 85%
Are you sure you want to continue?

### 3. Automated Sync 🤖

What: - SFTP: Pull files from customer’s SFTP server (scheduled) - S3: Monitor customer’s S3 bucket for new files - Google Sheets: Sync directly from spreadsheets

Why: - Eliminates manual upload step entirely - Required for enterprise customers - Budgets stay current without human intervention

Example:

Finance team drops "budget_Q1_2026.csv" on SFTP
→ System detects new file at 2am
→ Auto-imports budgets
→ Sends email: "15 budgets imported successfully"

### 4. Real-Time Budget Checks ✅

What: - API endpoint for purchase approval workflows - Checks budget availability in real-time - Auto-approves low-risk requests (<$10K engineering, <$5K sales, etc.)

Why: - Speeds up approval workflows - Reduces manual FP&A review for small purchases - Prevents overspending automatically

Example:

Purchase request: $3,000 for Engineering/Software
→ API checks budget: $50,000 available
→ Amount under threshold ($10K)
→ Auto-approve ✓
→ Reserve $3,000 in budget

### 5. Complete Visibility 📊

What: - Dashboard showing all imported budgets - Import history with audit trail - Budget utilization tracking (committed/reserved/available)

Why: - Finance teams need visibility into budget status - Audit requirements for compliance - Troubleshooting support issues

## Technical Approach (Brief)

### Architecture

- Frontend: Next.js 14 with React/TypeScript

- Backend: Next.js API routes

- Database: PostgreSQL with Prisma ORM

- AI Engine: Custom fuzzy matching + keyword detection

- File Processing: XLSX.js, PapaParse, ssh2-sftp-client

### Data Model

Budget (main table)
├── customerId
├── department
├── subCategory
├── fiscalPeriod
├── budgetedAmount
└── utilization (1:1 relation)

BudgetUtilization
├── committedAmount (approved purchases)
├── reservedAmount (pending purchases)
└── availableAmount (calculated)

ImportHistory (audit trail)
└── All import events logged

### Security

- HTTPS for all file uploads

- Encrypted credentials for SFTP/S3

- Row-level security (customer isolation)

- Transaction-safe imports (rollback on error)

### Performance

- Import time: <30s for 1,000 rows

- API response: <100ms for budget checks

- Transaction timeout: 60s

## Launch Plan

### Phase 1: Pilot (Week 1)

- Deploy to production

- Enable for 5-10 friendly customers

- Monitor metrics closely

- Collect feedback

Success Criteria: - 0 critical bugs - >95% import success rate - Positive customer feedback

### Phase 2: Gradual Rollout (Weeks 2-4)

- Week 2: Enable for 25% of customers

- Week 3: Enable for 50% of customers

- Week 4: Enable for 100% of customers

Success Criteria: - Support tickets <10% of implementations - Customer satisfaction score >8/10 - Time-to-value reduced by 50%

### Phase 3: Enterprise Features (Month 2-3)

- SFTP/S3 adoption reaches 20%

- Advanced approval workflows

- Predictive budget analytics

- Multi-level approval routing

## User Experience Flow

### Happy Path: First-Time Upload

Step 1: Navigate to Import (5 seconds) - User clicks “Import Budgets” in navigation - Sees upload interface

Step 2: Upload File (10 seconds) - Drags Excel file into upload zone - System analyzes file (3-5 seconds) - Shows detected mappings

Step 3: Review & Confirm (20 seconds) - User reviews column mappings (all correct ✓) - Sees “15 budgets will be imported” - Clicks “Import”

Step 4: Import Complete (5 seconds) - Progress indicator shows import - Success message: “✅ 15 budgets imported” - Redirects to dashboard

Total Time: 40 seconds (vs 2-4 hours manual)

### Edge Case: Wrong File Uploaded

Step 1-2: Same as above

Step 3: Warning Shown

⚠️ This looks like a PAYROLL file
Detected: salary, employee, gross pay
Confidence: 85%

Are you sure this is a budget file?
[Cancel] [Continue Anyway]

Step 4a: User Cancels - Returns to upload screen - Can upload correct file

Step 4b: User Continues - Warning logged in import history - Import proceeds with caution flag

## Out of Scope (v1.0)

- Multi-currency conversion (coming v1.1)

- Budget forecasting/predictions

- Integration with other accounting systems

- Mobile app

- Real-time collaboration (multiple users editing)

## Dependencies

Before Launch: - ✅ Database migrations deployed - ✅ All tests passing (100%) - ✅ Documentation complete - ✅ Support team trained

For SFTP/S3 Features: - Customer provides credentials - Customer IT sets up firewall rules (if needed) - Test connection during onboarding

For Auto-Approval: - Customer configures thresholds - Approval workflow integration enabled

## Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Customer file format not recognized | Medium | AI handles variations; manual mapping available |
| SFTP connectivity issues | Low | Comprehensive troubleshooting guide; fallback to manual |
| Large file performance | Medium | 60s timeout; recommend splitting >5,000 row files |
| Wrong file uploaded despite warning | Low | User confirms; import logged with warning flag |

## Competitive Comparison

| Feature | SpendFlo | Coupa | Procurify | Zip |
| --- | --- | --- | --- | --- |
| Smart column mapping | ✅ AI-powered | ❌ Manual only | ❌ Manual only | ❌ Manual only |
| File type detection | ✅ Automatic | ❌ None | ❌ None | ❌ None |
| SFTP/S3 automation | ✅ Yes | ✅ Enterprise only | ❌ No | ❌ No |
| Auto-approval rules | ✅ Configurable | ✅ Limited | ❌ No | ❌ No |
| Setup time | 5-10 min | 2-4 hours | 2-4 hours | Manual only |

Competitive Advantage: Only solution with AI-powered import + wrong file detection + self-service onboarding.

## Success Definition

### Week 1 (Pilot)

- ☐ 10 customers onboarded successfully

- ☐ 0 critical bugs

- ☐ Import success rate >95%

- ☐ Average setup time <15 minutes

### Month 1 (Rollout)

- ☐ 50% of customers using feature

- ☐ Support tickets reduced by 20%

- ☐ Customer satisfaction score >8/10

- ☐ 5+ SFTP/S3 integrations live

### Quarter 1 (Maturity)

- ☐ 80% adoption across customer base

- ☐ Time-to-value reduced by 50%

- ☐ Support tickets reduced by 30%

- ☐ 20% of customers using automation

- ☐ Enterprise deals closed citing this feature

## Appendix: Documentation

- Technical: ENGINEERING_INTEGRATION.md

- Deployment: DEPLOYMENT_CHECKLIST.md

- Support: CUSTOMER_FACING_GUIDE.md

- Executive: CTO_BRIEFING.md

- Testing: TEST_RESULTS.md

Questions? Contact Product Team or Engineering Lead.